FINAL PROJECT SUBMISSION

YouTube Clone — Frontend Development Project

Final Submission & Review Document

Submitted To:

Abhushit Chaudhary

Full Stack Developer / Project Manager

Submitted By:

Salomi rai

Frontend Developer / Intern

Project:  YouTube Clone

Technology:  Next.js, React, TypeScript, Tailwind CSS

Repository:  github.com/PRINCEZ110/Youtube

Live Demo:  Vercel Deployment

Submission Date:  8 August 2026

Internship / Project Submission

Infoclick Digital

Academic Program:  BSc (Hons) Computing

# 2.  Table of Contents

3.  Project Overview

4.  Project Objectives

5.  Technologies Used

6.  Implemented Features

7.  UI/UX Implementation

8.  Page & Component Structure

9.  Functional Features

10.  Bug Fixes & Improvements

11.  Testing & Validation

12.  Known Issues / Limitations

13.  Screenshots

14.  GitHub & Live Deployment

15.  Final Review Checklist

16.  Conclusion

# 3.  Project Overview

YouTube Clone is a frontend video-streaming application that reproduces the core experience of YouTube using a modern React stack. It is built with Next.js 16 (App Router), React 19, TypeScript, and Tailwind CSS v4, with Redux Toolkit for global state and client-side persistence via localStorage. The application uses rich mock data — 25 videos, 14 channels, 8 categories, and 25+ comments — to simulate the full YouTube workflow without requiring a backend or API key.

The main focus of the implementation is a pixel-conscious reproduction of the YouTube desktop UI/UX: a responsive video grid, category filter chips, full-text search with suggestions, a video watch page with player, like/dislike, share, watch later, comments, related videos, channel pages, watch history with a Continue Watching row, and dark/light theming. All user interactions that matter (watch later, history, likes, playlists, theme, recent searches, user comments) are persisted in the browser via localStorage, so the app feels continuous across page refreshes.

# 4.  Project Objectives

Recreate the YouTube desktop UI/UX at a high visual fidelity.

Build a scalable, component-based React architecture with reusable UI atoms.

Implement video browsing with category filtering and paginated loading.

Implement video playback with an embedded HTML5 player.

Implement Like / Dislike engagement actions with live counters.

Implement a full comment section — display, add, and like counts.

Implement Watch Later with add/remove and a dedicated Library page.

Implement full-text search with suggestions, sorting, and highlighting.

Implement watch-history tracking and a Continue Watching experience.

Implement responsive layouts for desktop, tablet, and mobile.

Persist relevant user interactions using localStorage.

Improve loading, scrolling, and navigation behavior with skeletons and empty/error states.

# 5.  Technologies Used

| Technology | Purpose |
| --- | --- |
| Next.js 16 (App Router + Turbopack) | Application framework, routing & SSR |
| React 19 | UI development (client components) |
| TypeScript | Type-safe development & shared data contracts |
| Tailwind CSS v4 | Styling and responsive UI (CSS-first config) |
| Redux Toolkit + React Redux | Global state management (slices & thunks) |
| lucide-react | Icons |
| date-fns | Date / relative-time formatting |
| localStorage | Client-side persistence |
| Vitest | Unit testing (mock API services) |
| Git / GitHub | Version control & collaboration |
| Vercel | Deployment |

# 6.  Implemented Features

Home Page

Top navigation bar with hamburger menu, YouTube-style logo, search bar, and theme toggle.

Desktop sidebar with navigation sections (Home, History, Watch Later) and category links.

Scrollable category filter chips (Music, Gaming, News, Sports, Education, …).

Responsive video grid (1 / 2 / 3 / 4 columns across breakpoints).

Video cards with thumbnail, duration badge, progress bar, channel avatar, views and upload time.

‘Continue Watching’ horizontal row based on watch history.

Skeleton loading states and a ‘Load more’ pagination button.

Video Watch Page

Functional HTML5 video player with poster thumbnail and play overlay.

Video information hierarchy — title, channel, views, upload time.

Like / Dislike buttons with live counter updates.

Share and More (menu) buttons.

Save / Watch Later toggle.

Channel information row with Subscribe / Subscribed toggle.

Collapsible description (line-clamp with ‘Show more’).

Comments section with add-comment composer and like counts.

Related videos (inline on mobile, sidebar aside on desktop).

Search

Debounced search input with keyboard-navigable suggestion dropdown.

Recent-search suggestions (persisted, max 6) and trending tags.

Dedicated search results page (/search?q=…) with result count.

In-memory filtering across title, channel, description, and tags.

Sorting by relevance, date, and views.

<mark>-style highlight of matched channel names and descriptions.

Empty state when no results are found.

Watch Later

Add / remove videos via the WatchLaterButton on cards and watch page.

Dedicated Library (/library) page listing saved videos.

Persistent storage under the ‘watchLater’ localStorage key.

Comments

Display seeded mock comments merged with user-submitted ones.

Add comments (author ‘You’), persisted per video in localStorage.

Comments sorted newest-first with like counts and reply data.

Per-video comment storage key: comments-<videoId>.

Additional

Watch History page with ‘Clear history’ and automatic recording.

Liked videos page (/liked) and Playlists page (/playlists) with create/add/remove.

Channel pages (/channel/[id]) with header, tabs, and video grid.

Dark / light theme — system-preference aware and persisted.

Robots.txt, sitemap.xml, and OpenGraph/Twitter metadata plus VideoObject schema.

# 7.  UI/UX Implementation

Header (TopNav)

Sticky top bar with a hamburger toggle for the sidebar, the YouTube-style logo, and a centered search bar.

Desktop search is a full combobox; on mobile a search icon navigates to the search page.

Action area includes the dark/light theme toggle; active navigation state is reflected across pages.

Sidebar

Desktop sidebar (lg:block) with navigation sections and all category links.

Active/selected category is highlighted; collapsed/expanded via the hamburger.

On mobile the sidebar becomes a slide-in drawer with a backdrop, Escape-to-close, and close-on-navigate.

Video Grid & Cards

Responsive columns: 1 column on small screens, 2 on sm, 3 on lg, 4 on xl.

Cards keep a 16:9 thumbnail aspect ratio with a duration badge and optional red progress bar.

Channel avatar with a colored-initial fallback, two-line clamped title, channel name, views, and upload time.

Hover interactions: card shadow/lift and overlay play hint on the player.

Watch Page

Player positioned top-left with video info directly beneath; related videos in the right aside on lg+.

Information hierarchy: title → channel row (avatar, subscribe, watch later) → action buttons (like, dislike, share, more).

Comments collapse below; related videos appear inline on mobile to keep a natural reading flow.

Responsive Design

Desktop (1280px+): 4-column grid, expanded sidebar, related videos aside.

Laptop (1024–1280px): 3-column grid, sidebar visible.

Tablet (640–1024px): 2-column grid, search in header, drawer navigation.

Mobile (<640px): 1-column grid, slide-in drawer, search icon + dedicated search page.

# 8.  Page & Component Structure

The project follows a component-based architecture: App Router pages delegate rendering to reusable components, global state lives in Redux slices, and browser-persisted features live in dedicated context providers.

src/
├── app/
│   ├── page.tsx                 # Home feed
│   ├── search/page.tsx          # Search results
│   ├── watch/[id]/page.tsx      # Watch page + WatchPageClient
│   ├── history/page.tsx         # Watch history
│   ├── library/page.tsx         # Watch Later
│   ├── liked/page.tsx           # Liked videos
│   ├── playlists/page.tsx       # Playlists
│   ├── channel/[id]/page.tsx    # Channel page
│   ├── loading.tsx / error.tsx / not-found.tsx
│   ├── robots.ts / sitemap.ts
│
├── components/
│   ├── layout/     # TopNav, Sidebar, MobileNav
│   ├── video/      # VideoCard, VideoGrid, VideoPlayer, VideoInfo,
│   │               #   CommentSection, RelatedVideos, skeletons
│   ├── search/     # SearchInput, SearchResults
│   ├── home/       # CategoryChips
│   ├── channel/    # ChannelHeader, ChannelTabs, ChannelVideos
│   ├── providers/  # ReduxProvider
│   └── ui/         # ChannelAvatar, Skeleton, ErrorState, EmptyState,
│                   #   WatchLaterButton, ContinueWatchingRow, PlaylistCard…
│
├── context/        # Theme, WatchLater, History, Liked, Playlist, Playback
├── store/          # slices: video, search, ui, comment, channel
└── lib/            # mock data, mockApi service, hooks, utils, SEO

# 9.  Functional Features

| Feature | Expected Behaviour | Status |
| --- | --- | --- |
| Video playback | Video can be played / paused with controls | Done |
| Like / Dislike | Like count and state update on click | Done |
| Comments | User can submit a comment; it appears and persists | Done |
| Watch Later | Video can be saved and appears in the Library page | Done |
| Search | Results update based on the search query and sort | Done |
| Category filters | Video grid filters to the selected category | Done |
| Watch history | Watched videos recorded and shown on /history + Continue Watching | Done |
| Theme toggle | Dark / light theme switches and persists | Done |
| Subscribe | Subscribe / Subscribed state toggles on watch & channel pages | Done |
| Playlists | Create, add-to, and remove-from playlists | Done |
| Navigation | Pages and routes work correctly | Done |

# 10.  Bug Fixes & Improvements

Issue 1 — Loading State

Problem:  The interface displayed an inconsistent loading state while content was loading.

Resolution:  Added reusable Skeleton, ErrorState, and EmptyState components and a root loading.tsx; the video grid now renders 8 skeleton cards while videos fetch.

Status:   Resolved

Issue 2 — Video Playback

Problem:  The original implementation showed a static thumbnail instead of an actual video player.

Resolution:  Replaced the static thumbnail with a functional HTML5 <video> element (VideoPlayer.tsx) with poster, controls, and a play overlay.

Status:  Resolved

Issue 3 — Data Contract Drift

Problem:  Video, search, and playlist features drifted apart as new fields (views, tags, categories) were added.

Resolution:  Adopted shared TypeScript contracts across search, liked, and playlists and migrated the comment section to the updated Comment contract.

Status:  Resolved

Issue 4 — Video Grid Rendering While Loading

Problem:  Videos were not rendering consistently during scroll/load, causing layout jank.

Resolution:  Improved the video rendering and loading behaviour with page-based pagination, a ‘Load more’ button, and stable skeleton placeholders.

Status:   Resolved

Issue 5 — State Disconnect Between Pages

Problem:  Like state on the watch page did not reflect on the liked page.

Resolution:  Centralised engagement state in LikedContext and standardised selector hooks; remaining local-state views documented for future consolidation.

Status:  In progress In progress

# 11.  Testing & Validation

Automated tests (Vitest) — 8 tests, all passing:

fetchVideos — returns a paginated slice for a given page and size.

fetchVideos — returns the correct slice for a second page.

fetchVideos — filters by categoryId.

fetchVideos — ignores the ‘all’ category.

searchVideos — case-insensitive match across titles and tags.

searchVideos — matches on channel name.

searchVideos — sorts results by views descending.

searchVideos — sorts results by date descending.

Manual / user-level test matrix:

| Test | Expected Result | Result |
| --- | --- | --- |
| Open homepage | Homepage loads with video grid | Pass |
| Search video | Relevant results displayed with highlight | Pass |
| Open video | Watch page loads with player | Pass |
| Play video | Video plays correctly | Pass |
| Like video | Like state and count update | Pass |
| Add comment | Comment appears and persists on refresh | Pass |
| Save video | Video appears in Watch Later / Library | Pass |
| Refresh page | Persistent data (theme, saved, history) remains | Pass |
| Category filter | Grid filters to selected category | Pass |
| Responsive test | Layout adapts from mobile to desktop | Pass |

Production build:  compiled successfully; 11 routes generated (TypeScript check passed).

# 12.  Known Issues / Limitations

Uses mock data instead of the production YouTube Data API.

Video sources are mock HTML5 assets (single sample clip) rather than real videos.

Authentication is not connected to a real backend.

Some YouTube features are simulated locally (subscribe, playlist, like counts).

Data persistence is primarily client-side (localStorage).

Some advanced functionality (shorts, live chat, uploads, real-time subscriptions) is outside the project scope.

A couple of internal slices (commentSlice, channelSlice, PlaybackContext) are defined but not yet fully wired to the UI.

# 14.  GitHub & Live Deployment

| Item | Details |
| --- | --- |
| GitHub Repository | https://github.com/PRINCEZ110/Youtube |
| Live Demo (Vercel) | Vercel deployment of the main branch |
| Current branch | salomi (working branch, merged with main) |
| Final commit | 0a228fa — Adopt shared contracts in search, liked, and playlists |
| Deployment status | Live on Vercel |
| Build status | Passing — npm run build succeeds (11 routes) |
| Tests | Passing — vitest run, 8/8 tests pass |
| Lint | Passing — 0 errors |

# 15.  Final Review Checklist

| Area | Completed | Area | Completed |
| --- | --- | --- | --- |
| UI/UX implementation | Done | Search | Done |
| Home page | Done | Video grid | Done |
| Navigation | Done | Video player | Done |
| Video information | Done | Like / Dislike | Done |
| Comments | Done | Watch Later | Done |
| Playback persistence | Done | Responsive design | Done |
| Loading states | Done | Error handling | Done |
| GitHub repository | Done | Live deployment | Done |

# 16.  Conclusion

This project successfully delivered a YouTube clone frontend that faithfully recreates the YouTube experience — from the pixel-aware home grid and category browsing to search, the watch page with engagement actions, comments, watch later, history, playlists, and full dark/light theming. It is built on a clean, component-based architecture with Redux for state, context for persisted features, and extensive use of mock data to simulate a complete streaming workflow.

Working on this project strengthened my understanding of React 19 and Next.js 16 App Router conventions, TypeScript contracts, Tailwind CSS v4, and client-side state management. The biggest lessons were around responsive UI structure, persisting user state across navigation, and handling loading, empty, and error states professionally.

For future development, the project could be extended by connecting a real YouTube Data API, adding backend authentication, real video streaming, and completing the wiring of the remaining slices (comments, channels, playback) into the UI. These improvements would move the clone from a faithful simulation to a production-ready application.